# Town of Montague Municipal Airport Commission

## Meeting Minutes

January 14, 2019

The meeting was called to order at 6:00 PM in the Airport Admin Bldg.

Commissioners present:	Peter Golrick, Gary Collins, Brian Carroll, Keith LaRiviere, David Brule (7pm)

Others present:	Bryan Camden (Manager), Frank Russo (AOPA), Representatives from Gale Associates, Stantec, Dubois and King, and McFarland Johnson.

Motion by Keith to approve the minutes of December 10th, 2018 as amended, seconded by Gary. Meeting minutes of November 13th 2018 were tabled until corrections could be made.

Consultant Selection- Review of potential interview questions, commission review and comment

6:14pm- Stantec Presentation- Bob, Randy, and Dave

6:42pm- McFarland Johnson Presentation- Brain, Rich, and Laura

7:22pm- Dubois and Kind Presentation- Guy and Jeff

7:55pm- Gale Associates Presentation- Matt and Nick

Gale Report

AIP-19- Master Plan Update is almost complete, all documents have been reviewed and approved by the commission. Still waiting on final approval on ALP from FAA, should see it in the next few weeks at the latest.

AIP-20- Snow Removal Equipment Update. December 19th is the end of the contract for delivery, putting Patriot in violation of the agreement. The commission can proceed to collect damages totaling $200 per week until the truck is delivered. The vendor was put on notice that the commission may pursue legal action. We still have no reason on why the deliver keeps getting pushed.

AIP-21- Runway obstruction analysis paperwork was mailed to FAA and DOT in October. Project Readiness forms were do by November 30th 2018. We will need to setup a scoping meeting at some point in the future. MassDot cannot find their copy, so we will be send another out tonight.

Manager Report

ASMP Update- We were awarded both of the ASMP grants that were applied for this year. The $18,700 for tree removal and the almost 40k for the purchase of a new pickup truck. We will be applying for additional funding for a proposed solar farm to cover 100% of our electrical cost, the outcome wont be known until late spring if funding will be allocated. The RFP for the cell tower off of West Mineral Hill Road will be published soon, the town legal council will be reviewing it before it goes public. The grant for the pickup truck is time sensitive, so we should vote to purchase it tonight, as well as the specifications for the buildup. Motion by Gary to accept the ASMP grant and the provided specifications for the new pickup truck to be ordered, second by Keith, motion passes unanimously. Truck specifications are Ford F-350, 9ft snowplow, 4 door cab, FAA lighting package, dark blue color.

Treasurer’s report – We have expended $25,515.90; Income is $26,872.06; balance of $23,015.10 or 48.4% remaining.

Tribal Update: Limited communication regarding the access agreement, no official response. We will be cutting trees on the hillside in the spring, this will require some coordination.

Full Manager Report attached.

Consultant Selection Interview Review- Discussion regarding the interviews held tonight, review of answers that each firm provided in regards to the questions asked. Reviewed references and company background information. After a lengthy discussion, a decision was made. Motion by Keith to make Stantec our new Professional Consultant, contingent upon a 1 year review process, second by Gary. Motion Passes 4-1. Motion was made by Keith to have the airport manager notify the firms withing the next few days of the decision, second by Brian, Motion passes unanimously.

Commissioner Updates

        - None tonight.

Pilot, Tenant, Users Group, Public Comment, and Other

        - No discussion on this topic tonight.

Access Agreement

No discussion on this topic tonight.

9:57 Gary made a Motion to adjourn, second by Keith, passed unanimously.

Respectfully submitted: Peter Golrick

Respectfully submitted: Peter Golrick

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update		GZA Closeout Environmental Report

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.